Improvement Action Plan – Update to the Audit Committee on CDM2015
Department name	Estates and Facilities		Risk Owner		Julie Harris
Person Completing	Artur Kurczak		Estates Safety Advisor name		Artur Kurczak
Prepared on	05/04/2022		Compliance Level confirmed by Fulkers		75%
Action		Department response		Target Date of Completion		Additional actions planned/ Status update	Date of Completion
Hazard area: CDM2015
E1 / To approve, distribute and manage acknowledgement by stakeholders for CDM2015 safety procedure/ CDM2015 safety management plan.		CDM2015 Management Plan and Policy is in the review stage. When approved it will be held on the Quality Management System (QMS) which will distribute it and manage compliance.		May 2022
E2 & E4
To consider having written appointment for duty holders of CDM2015, key personnel of the project, competent person of project.		Galliford Try are principle contractor. / Principal Designer - Surrey Police will notify the contractor in writing providing the details of the Principal Designer. Estates and Facilities considering getting an external party to be a principle designer for a larger project. For the other project the role of principle designer will be fulfilled by Estates and Facilities Team and all duties will be discharged. / For Projects outside GT contract – Surrey Police will go through a tender process and will appoint all parties in writing		May 2022
To develop register of appointment of competent person in projects.		Competency check is performed prior to the appointment.		May 2022
E3 / The construction phase plan of generator change over, dog school fencing, demolition and refurbishment work at Guildford and Staines custody suite to be more project and site specific as it is one of the key plan and reference document for the work team.		Construction Phase Plan is drawn up by the Principle Contractor and the principle designer checks		May 2022
E5 / For projects which are managed by E&F, to enhance the record of providing site hazard information to principal contractor, contractor. (the information and record provide in the construction phase plan, construction phase checklist could be clearly stated and more comprehensive).		Estates and Facilities are not managing any projects now. All projects are managed by Galliford Try as a principle contractor.		May 2022
E6 / Construction phase plans for projects which are managed by Galliford Try and E&F were reviewed. To enhance the information and record of providing welfare facilities on site.		Construction phase plan is created by Galliford Try. / Welfare facilities elements are included within CPP and PC/PD is ensuring that suitable and sufficient welfare facilities are provided.		May 2022
E8 / To enhance the system of managing and communicating information of the health and safety file within E&F team.		The Duty of creating Health and Safety File is assigned to the principle designer. / The PD will prepare, review, amend or add to the file as the file as the project progresses and give it to the client at the end of the project / Client, contractors are providing all necessary information for compiling or updating file / Client will keep the file to assist with the future construction work.		May 2022
E10 / No signature and acknowledge in some risk assessments, method statements and construction phase plans, CDM action plans, construction phase checklists of generator change over, dog school fencing, demolition and refurbishment work at Guildford and Staines custody suite projects. The document shall be signed and acknowledged.		All required documentation will be checked by PC to ensure that all stakeholders acknowledge the information contained. Also, Guy Stockton will be checking these documents.		May 2022