Improvement Action Plan – Update to the Audit Committee on Confined Spaces
Department name	Estates and Facilities		Risk Owner		Julie Harris
Person Completing	Artur Kurczak		Estates Safety Advisor name		Artur Kurczak
Prepared on	05/04/2022		Compliance Level confirmed by Fulkers		100%
Action		Department response		Target Date of Completion		Additional actions planned/ Status update	Date of Completion
Hazard area: Confined space safety
F1 / To approve, distribute and manage acknowledgement by stakeholders of the confined space safety procedure/ confined space safety management plan		The Confined Spaces Management Plan has been created, approved, and distributed to all stakeholders via QMS which will manage compliance.		End of March			March
To complete the confined spaced register of properties. Clearly identify confined space on site and isolate confined space if it is required.		Confined Spaces survey has been completed and register compiled. / E&F are controlling the Confined Space Register. The process of Entering Confined Spaces or working within is strictly controlled by Permit to Work. Safe System of Work will apply on every occasion. Only Qualified personnel will be entering or conducting work within these areas. / All identified areas classified as confined spaces are sufficiently controlled against unauthorised entry. All locations will be adequately signposted		End of March			March
All caretakers to complete confined space training, so that they have knowledge on identify confined space and to avoid the risk.		All the caretakers have completed a Confined Spaces online training					April