Digital Data and Technology (DDaT) Strategy update

Required for:	Surrey Joint Audit Committee meeting July 2023
Security Classification:	OFFICIAL
Handling information if required:
Suitable for publication:	Yes
Title:	DDaT Strategy update June 2023
Version:	V1
Purpose:	Update on the progress of the ICT Strategy
ACPO / Strategic Lead:	Anthony Croxford
NDM / OSARA compliance:	Yes
Date created:	27.06.2023
Date to be reviewed:

AUTHOR:
Name:	Anthony Croxford
Job Title:	Chief Digital and Information Officer
Telephone number:	07552 832550
Email address:	anthony.croxford@surrey.police.uk

DDaT Strategy update

  1. Windows 10, 0365, BES and Intune.
As of 8th June, 9617 people have been migrated to Office 365 (87%) with 4199 of these being from Surrey. The remaining individuals to be migrated have dependencies with other programmes and where they are unable to currently move to Windows 10. The Forces are actively looking for ways to remove these dependencies, enabling us to upgrade to Windows 10 and in turn, migrate to Office 365.

Throughout June and July the Windows 10 team will be migrating all Shared Mailboxes, Resource Mailboxes and Distribution Lists. The impact of this is that users will be able to see calendars across Surrey and Sussex and have more consistent access to Outlook functionality.

  1. Security and Resilience

Creation of an in-house Security Operations Centre (SOC) - to proactively monitor the technology estate and provide a capability to detect and respond to any cyber incidents. In recent months the SOC has expanded and is now delivering on a much broader service catalogue, including running phishing simulation exercises and a capability to conduct in-house penetration testing.

Secure by Design Principles and Security Baseline Control Set – This ensures that the Force is using a repeatable, structured and consistent approach to the secure delivery of new technology, as well as ensuring that risk is within the Force risk appetite. Building security into each phase of the lifecycle of an IT system, from concept to decommissioning, ensures more effective security, resulting in reduced risk, improved resilience and increased trust across the Policing community.

Supply Chain Security – the requirements and processes have been defined to ensure that all third parties with access to Force assets are examined to fully understand their overall security posture to enable risk owners to take informed decisions during procurement activities and throughout the duration of the engagement. This enables third parties to be risk assessed prior to engagement and as an ongoing assurance activity throughout the life of the engagement as well as developing an open and transparent relationship with third parties so that they fully understand their responsibilities for Force assets.

1.3 Applications and Devices

In support of the Epson Derby, the team supported the operation by standing up the equivalent of a small police station comprising of 15 workstations, 50 laptop stations, printers and body worn video docks with additional spare cameras. The Operation also had on site DDaT support to ensure operational colleagues had access to technical support throughout the operation.

Surrey Police is live with International Law Enforcement Alerts Platform (iLEAP – relating to vehicles and stolen travel documents data). The system now has automatic searching of this platform each time an officer searches on PNC (Police National Computer) for a vehicle via Pronto. Stolen travel documentation can be searched for as well.

NICE Investigates

Following an upgrade to version 2.0 of NICE investigate, Surrey Police now has improved video redaction capabilities, including automatic face detection, enabling officers to save time when redacting evidence. The Force are forecasting for further redaction improvements throughout 23/24.

The NICE Investigate Burglary Portal is a new online service deployed in Surrey enabling members of the public to share video doorbell footage with the force to evidentially support burglary investigations.

Single Online Home (SOH) iHub

This has been implemented in Surrey to enable integration of Online Crime Recording with the Niche system. This allowed the Occurrence Management Unit to review/validate online crime reports directly onto Niche without the need to re-key in information. The latest version of online crime recording has been implemented, providing an improved data quality

SOH “Contact Us” now has the latest version deployed in Surrey, providing an enhanced triage to sign-post users to the most appropriate SOH service or relevant partner agency. Additional online forms have been launched to support the public use of this and request updates. From January – May 2023 Surrey received 6804 Contact Us forms

The online reporting of Missing Persons launched in Surrey in March 2023. In the first five months of 2023, Surrey have received 821 VAWG forms. In August, DDaT is looking to deploy the online reporting of spiking.

Pronto

Community Resolutions can now be delivered via Pronto – meaning the previous paper process is digitised

Dispersal Orders (s34 and s35) can now be delivered via Pronto – process fully digitised and provide geo alerts to officers when entering an area with a s34 in place. The s35 orders when completed link to the original s34 copying all relevant data to the s35 form ensuring improved data quality, and ease for issuing officers

  1. Client Services

SmartStorm has successfully gone live in Surrey, there have been some teething issues around system performance (speed), The Force have implemented changes with support from SopraSteria (the SmartStorm supplier). There will be a new software release end of July and this should include several improvements. DDaT Representatives have a weekly call to track progress and a Force-specific “Service Improvement Plan” managed by Sopra Steria.
The Criticality Framework is now embedded into the SupportWorks service management tool, which means when the Service Desk are triaging calls they have a consistent structure to work against, enabling the team to more effectively prioritise technical support and call queue management.
Surrey and Sussex Police are developing their Cloud Storage strategy for the next 5 years, identifying options for Hot and Cold storage and the benefits of hosting back-ups across multiple cloud solutions. Speed of access is a primary determinant of cloud storage pricing therefore it is imperative that the Force understand the business requirements and only store data in “Hot” access when it is essential.
The Force is developing its decommissioning processes and operating model to enable us to efficiently decommission legacy technology applications. Key to this is having a secure data repository to store legacy data and ensure it is retrievable if needed – this has been a major stumbling block to decommissioning legacy technologies to date as business teams have been worried that the Force would lose the ability to access historical data in line with MOPI requirements.
DDaT has had a bid accepted for delivery in 23/24 for Information Technology Service Management (ITSM) Tooling, as a critical enabler for DDaT Target Operating Model with James Black as Senior Responsible Officer (SRO). The Force will be using the principles of ‘Adopt not adapt’
A 6-month review carried out on revised Incident and Problem Management areas, highlighting some areas requiring clarification. Overall progress is positive with excellent use being made of the new Criticality Framework for the grading of services. A 12-month review is diarised for 06/12/2023.
The development of refreshed Service Transition processes is well underway with initial document set due for draft publication/peer review before the end of June ’23. This will improve the handover and acceptance of all new and changed Services coming into live DDaT support, especially from the area of formal projects/programmes.
Deployment of IT Assets such as laptops and desktops has now been aligned with DDaT teams to include lifecycle management. This will include communicating with users of EOL (End of Life) devices to have a replacement plan and have a future focus for budget planning which will be tracked in the ITAM (IT asset management) system SNOW.